Below is a development-ready project brief you can copy into another chat or give to Codex.

Escrow App Project Brief

Project Title

Design and Implementation of a Trust-Based Mobile Escrow System for Secure Informal Online Transactions

Alternative title:

A QR-Based Escrow Payment System with Evidence-Assisted Dispute Resolution for Buyer-Seller Transactions

1. Project Overview

The project is a mobile escrow/vault app that protects buyers and sellers during informal online transactions.

The app is designed for situations where a buyer wants to purchase something from a person or vendor they do not fully trust, such as:

- WhatsApp sellers

- Instagram vendors

- Facebook Marketplace sellers

- Small online shops

- Peer-to-peer student sales

- Second-hand gadget sellers

- One-time informal transactions

The buyer creates a protected payment, the money is held in a pending vault, and the seller receives the money only after the buyer confirms that the item has been received and accepted.

The app should be simple, trustworthy, and easy to use. It should avoid heavy onboarding but still use enough verification to prevent fraud.

2. Final Year Project Fit

This is mainly a software development / implementation project.

It fits the final year project guide because it involves solving a real-world problem through specification, design, implementation, testing, and evaluation. The guide says implementation projects usually involve the normal stages of system development: specification, design, implementation, and testing.

It can also include elements of:

- Security-focused system design

- Mobile application development

- Database system design

- User study

- Fraud prevention

- Evidence-assisted dispute resolution

3. Core Problem

Informal online buying has a trust problem.

Buyer problem

A buyer may pay for an item and never receive it, or receive a fake, damaged, or wrong product.

Seller problem

A seller may deliver the correct product, but the buyer may refuse to release payment, falsely claim the product is fake, or attempt to reverse the transaction.

Project goal

Build a mobile escrow app that protects both sides by holding payment securely until delivery is verified, while also providing a dispute process when something goes wrong.

4. Main Concept

The app works like this:

- Buyer creates a transaction.

- Buyer funds the vault using simulated wallet/payment.

- Seller receives a secure transaction link.

- Seller accepts the terms.

- Seller delivers the item.

- Buyer scans a QR code to verify delivery.

- Buyer inspects the item.

- Buyer either releases payment or opens a dispute.

- If there is a dispute, admin reviews evidence.

- Payment is either released, refunded, partially refunded, or held pending further action.

5. Unique Project Angle

The app should not just be “an escrow app.”

Its unique angle is:

A lightweight escrow system for informal online transactions using QR-based delivery verification, trusted evidence capture, two-sided trust scoring, and rule-based fraud detection.

Key features that make it different:

- Transaction-first onboarding

- Trust Link for sellers

- QR-based delivery verification

- Proof Mode for evidence capture

- Two-sided trust scoring

- Dispute lock system

- Rule-based fraud flags

- Admin arbitration dashboard

- Transaction audit logs

- Inspection timer

6. Target Users

Buyer

A person who wants to purchase from a vendor but does not fully trust them.

Seller / Vendor

A person or business selling an item and wants assurance that the buyer has already funded the transaction.

Admin / Arbitrator

A system administrator who reviews disputes, fraud flags, evidence, and transaction history.

7. User Roles and Permissions

Buyer

Can:

- Verify phone/email using OTP

- Create escrow transaction

- Fund transaction using simulated wallet

- Share transaction link with seller

- View transaction status

- Scan delivery QR code

- Upload evidence

- Release payment

- Open dispute

- Rate seller

Cannot:

- Reverse payment after final release

- Cancel after seller accepts unless allowed by rules

- Refund themselves during dispute

Seller

Can:

- Open secure transaction link

- Verify phone/email using OTP

- Accept or reject transaction terms

- Upload pre-delivery evidence

- Generate/show delivery QR code

- Mark item as in delivery

- Request admin review if buyer delays

- Respond to disputes

- Receive released payment in simulated wallet

- Rate buyer

Cannot:

- Withdraw money before buyer release or admin decision

- Change transaction terms after acceptance

- Use the same QR code for multiple transactions

Admin

Can:

- View all users

- View all transactions

- View audit logs

- View disputes

- Review buyer and seller evidence

- Release payment to seller

- Refund buyer

- Approve partial refund

- Mark transaction suspicious

- Suspend suspicious users

- View fraud flags and trust scores

8. Onboarding Approach

The app should avoid heavy onboarding.

Use:

Transaction-first onboarding

Instead of forcing full registration first, users only verify when they need to act.

Buyer flow

- Buyer enters phone number/email.

- App sends OTP.

- Buyer verifies.

- Buyer creates transaction.

Seller flow

- Seller receives transaction link.

- Seller opens link.

- Seller enters phone number/email.

- Seller verifies with OTP.

- Seller accepts or rejects transaction.

Full profile required only when:

- Seller wants to withdraw

- User has high-value transactions

- User is flagged suspicious

- Admin requires verification

For the final year prototype, use simple OTP simulation instead of real SMS.

9. Main App Modules

1. Authentication / Verification Module

Features:

- Phone/email verification

- OTP flow

- Session handling

- Transaction PIN setup

- Minimal user profile

For prototype:

- Use email/phone + mock OTP

- OTP can be displayed in dev mode or sent through email if possible

2. Buyer Transaction Module

Features:

- Create escrow transaction

- Enter item details

- Enter seller contact

- Set price

- Set delivery deadline

- Set inspection period

- Upload optional product reference image

- Fund transaction from simulated wallet

- Share transaction link

3. Seller Transaction Module

Features:

- Open transaction link

- View transaction terms

- Accept/reject transaction

- Upload pre-delivery photos

- Add serial number/barcode/IMEI if available

- Mark item as ready/in delivery

- Generate/show delivery QR code

- Respond to dispute

4. Vault / Simulated Wallet Module

Use simulated money for the final year project.

Wallet states:

- Buyer available balance

- Locked escrow balance

- Seller pending balance

- Seller available balance

Transaction funding flow:

- Buyer wallet decreases.

- Escrow vault balance increases.

- Money remains locked.

- On release, escrow decreases and seller wallet increases.

- On refund, escrow decreases and buyer wallet increases.

No real money should be used in the academic prototype.

5. QR Delivery Verification Module

Features:

- Generate transaction-specific QR code

- QR contains a long secure token

- Token must be:

  - Random

  - Single-use

  - Time-limited

  - Linked to buyer

  - Linked to seller

  - Linked to transaction

  - Validated on server

Important rule:

QR scanning should confirm delivery, not release payment.

After QR scan, the app should move the transaction into Under Inspection status.

The buyer must still manually release payment with PIN.

6. Proof Mode / Evidence Capture Module

This is one of the unique features.

Proof Mode allows buyer and seller to capture evidence inside the app.

Evidence should include:

- Image

- Transaction ID

- User role: buyer/seller

- Timestamp

- Optional location

- Evidence type

- Image hash

- Watermark

Example watermark:

TXN-48291 | Buyer Evidence | 13 May 2026 | 3:41 PM

Use cases:

- Seller captures product before delivery

- Seller captures package before delivery

- Buyer captures received item

- Buyer captures damaged/fake item

- Seller captures delivery proof

For prototype:

- Start with image upload/capture

- Add metadata

- Save image path/URL

- Add hash if possible

7. Dispute Module

Features:

- Buyer can open dispute before release

- Seller can request review if buyer refuses to release

- Payment freezes during dispute

- Both parties upload evidence

- Admin reviews and decides

Dispute reasons:

- Fake product

- Wrong item

- Damaged product

- Empty package

- Item not delivered

- Buyer refusing to release payment

- Seller changed terms

- Delivery delay

- Other

Admin decision options:

- Release payment to seller

- Refund buyer

- Partial refund

- Request item return before refund

- Mark as suspicious

- Escalate / keep pending

8. Admin Dashboard

Admin dashboard should include:

- All transactions

- Pending transactions

- Disputed transactions

- Released transactions

- Refunded transactions

- User list

- Fraud flags

- Evidence viewer

- Audit log viewer

- Trust score viewer

Admin should be able to:

- Open transaction details

- View buyer evidence

- View seller evidence

- View QR scan record

- View timestamps

- View item description

- View serial number/barcode records

- Make dispute decision

9. Audit Log Module

Every major action should be logged.

Examples:

- Buyer verified account

- Transaction created

- Seller invited

- Seller accepted terms

- Buyer funded transaction

- Seller uploaded evidence

- QR generated

- QR scanned

- Buyer uploaded evidence

- Buyer released payment

- Buyer opened dispute

- Seller responded to dispute

- Admin reviewed dispute

- Payment released

- Payment refunded

Each audit log should store:

- Action type

- User ID

- User role

- Transaction ID

- Timestamp

- IP/device info if available

- Metadata

10. Trust Score Module

The app should score both buyers and sellers.

Seller trust score

Based on:

- Completed transactions

- On-time delivery

- Dispute rate

- Refund rate

- Fake-product reports

- Admin decisions against seller

Buyer trust score

Based on:

- Payment release behavior

- Dispute rate

- False dispute history

- Cancellations

- Admin decisions against buyer

This makes the app balanced because it protects both parties.

11. Fraud Detection Module

Use simple rule-based fraud flags first.

Possible fraud flags:

- Buyer opens too many disputes

- Seller receives too many fake-product complaints

- Same phone number used across many accounts

- Same device creates many accounts

- High-value transaction from new user

- Seller repeatedly delays delivery

- Buyer repeatedly refuses to release payment

- QR scanned too far from expected delivery location

- Product image mismatch

- Serial number mismatch

- Too many cancelled transactions

- Many disputes in short period

Each flag should have:

- Flag type

- Risk level: low, medium, high

- Reason

- Transaction ID

- User ID

- Timestamp

10. Transaction Lifecycle

Use these transaction statuses:

- Created

- Seller Invited

- Accepted

- Rejected

- Funded

- In Delivery

- Delivered

- Under Inspection

- Released

- Disputed

- Refunded

- Partially Refunded

- Cancelled

- Expired

- Admin Review

11. Main Transaction Flow

Normal successful transaction

- Buyer verifies with OTP.

- Buyer creates transaction.

- Buyer enters item, seller, price, delivery deadline, and inspection period.

- Buyer funds vault using simulated wallet.

- Seller receives Trust Link.

- Seller verifies with OTP.

- Seller accepts terms.

- Seller uploads pre-delivery product evidence.

- Seller delivers item.

- Buyer scans delivery QR code.

- Buyer takes received-item photo in Proof Mode.

- Transaction moves to Under Inspection.

- Buyer confirms item is correct.

- Buyer enters transaction PIN.

- Payment is released to seller.

- Buyer and seller rate each other.

- Audit log records all actions.

Fake product dispute flow

- Buyer receives item.

- Buyer scans QR code.

- Buyer inspects item.

- Buyer selects “Open Dispute.”

- Buyer chooses reason: Fake/Wrong Product.

- Buyer uploads photos, serial number, receipt, or notes.

- Payment stays locked.

- Seller is notified.

- Seller uploads pre-delivery evidence.

- Admin reviews evidence.

- Admin decides:

- Refund buyer

- Release to seller

- Partial refund

- Request return before refund

- Audit log records decision.

Buyer refuses to release payment flow

- Seller delivers correct product.

- Buyer scans QR code but does not release payment.

- Inspection period expires.

- Seller requests admin review.

- Admin checks:

  - QR scan

  - Delivery evidence

  - Buyer evidence

  - Seller evidence

  - Audit logs

  - Trust scores

- If buyer has no valid complaint, admin releases payment to seller.

- Buyer may receive a trust score penalty.

12. Fraud Cases to Protect Against

Seller defrauding buyer

| Fraud Case | Example | Protection |
| --- | --- | --- |
| Fake product | Seller sends fake iPhone | Buyer evidence, seller pre-delivery evidence, admin review |
| Wrong item | Buyer orders laptop, receives charger | Locked transaction terms, Proof Mode |
| Empty package | Seller delivers empty box | Unboxing evidence, package photos |
| Damaged product | Seller sends broken item | Pre-delivery and received-item photos |
| Used sold as new | Seller claims item is new | Condition field, evidence |
| Counterfeit brand | Fake Nike/Samsung/Apple | Serial/barcode/IMEI field |
| Delayed delivery | Seller delays after payment is locked | Delivery deadline, expiry rules |
| QR manipulation | Seller uses wrong QR | Transaction-specific single-use QR |
| Fake delivery proof | Seller uploads old photo | In-app camera, timestamp, watermark |
| Pressure to release early | Seller pushes buyer to release before checking | Warning screen before release |
| Changing terms | Seller changes item/price later | Locked terms |
| Selling same item to many buyers | One item, multiple transactions | Item reference, seller history |
| Fake vendor identity | Seller hides identity | OTP and withdrawal verification |

Buyer defrauding seller

| Fraud Case | Example | Protection |
| --- | --- | --- |
| False fake-product claim | Buyer receives original item but says fake | Seller evidence, serial number, admin review |
| False non-delivery claim | Buyer receives item but says not delivered | QR scan, timestamp, location, delivery evidence |
| Item swapping | Buyer receives original, swaps with fake | Serial number, pre-delivery photos |
| Intentional damage | Buyer damages item and claims it arrived damaged | Evidence timeline |
| Refusing to release | Buyer holds payment unfairly | Inspection timer, seller review request |
| Chargeback outside app | Buyer reverses external payment | Simulated wallet / controlled payment only |
| Fake evidence | Buyer uploads edited photos | In-app camera, metadata, image hash |
| Changed expectations | Buyer claims different item was expected | Locked transaction terms |
| Stolen account use | Buyer uses someone else’s account | OTP, PIN |
| Fake dispute abuse | Buyer repeatedly disputes valid deliveries | Trust score and fraud flags |
| Return fraud | Buyer returns damaged/different item | Return verification and seller inspection |
| Multiple account abuse | Buyer creates many accounts | Phone/device checks |

13. Security Rules

Rule 1

Buyer must fund the vault before seller delivers.

Rule 2

Seller must accept transaction terms before delivery.

Rule 3

Transaction terms cannot change after both parties accept.

Rule 4

QR scan confirms delivery only. It does not release payment.

Rule 5

Buyer must enter PIN before payment is released.

Rule 6

Payment release is final unless admin finds strong evidence of fraud.

Rule 7

During dispute, money is frozen.

Rule 8

Buyer cannot refund themselves.

Rule 9

Seller cannot withdraw while transaction is pending or disputed.

Rule 10

Admin decision must be logged.

Rule 11

Both buyer and seller can receive trust score penalties.

Rule 12

High-risk transactions can be flagged for admin review.

14. Suggested Tech Stack

Mobile App

Use:

- React Native with Expo

Recommended packages:

- React Navigation

- Expo Camera

- Expo Image Picker

- Expo Secure Store

- Expo Location

- QR code scanner package

- QR code generator package

- Axios or TanStack Query

- Zustand or Redux Toolkit for state

- React Hook Form + Zod

Backend

Use:

- Node.js

- Express.js or NestJS

- MongoDB with Mongoose

Alternative:

- PostgreSQL with Prisma

Authentication

For prototype:

- OTP simulation

- JWT tokens

- Transaction PIN

Storage

Use:

- Cloudinary for images

Alternative:

- Firebase Storage

- Supabase Storage

Admin Dashboard

Use:

- React

- Vite

- Tailwind CSS

- shadcn/ui

- Recharts for analytics

Recommended final stack

- Mobile: React Native Expo

- Backend: Node.js + Express

- Database: MongoDB

- Image storage: Cloudinary

- Admin dashboard: React + Tailwind

- Auth: OTP simulation + JWT

- Payments: Simulated wallet only

15. Suggested Database Models

User

Fields:

- id

- phone

- email

- name

- role: buyer, seller, admin

- isVerified

- trustScore

- pinHash

- walletBalance

- lockedBalance

- createdAt

- updatedAt

Transaction

Fields:

- id

- transactionCode

- buyerId

- sellerId

- sellerContact

- itemName

- itemDescription

- itemCondition

- itemCategory

- quantity

- price

- deliveryDeadline

- inspectionPeriod

- status

- termsAcceptedByBuyer

- termsAcceptedBySeller

- fundedAt

- acceptedAt

- deliveredAt

- releasedAt

- disputedAt

- resolvedAt

- createdAt

- updatedAt

EscrowWallet / Ledger

Fields:

- id

- transactionId

- fromUserId

- toUserId

- amount

- type: fund, release, refund, partial_refund

- status: pending, locked, completed, failed

- createdAt

DeliveryToken

Fields:

- id

- transactionId

- sellerId

- buyerId

- tokenHash

- qrCodeUrl

- expiresAt

- usedAt

- isUsed

- createdAt

Evidence

Fields:

- id

- transactionId

- uploadedBy

- userRole

- evidenceType

- imageUrl

- imageHash

- notes

- timestamp

- location

- metadata

- createdAt

Dispute

Fields:

- id

- transactionId

- openedBy

- reason

- description

- status: open, under_review, resolved

- adminDecision

- resolutionType: release, refund, partial_refund, return_required

- adminNotes

- createdAt

- resolvedAt

AuditLog

Fields:

- id

- transactionId

- userId

- userRole

- action

- description

- metadata

- ipAddress

- deviceInfo

- createdAt

FraudFlag

Fields:

- id

- transactionId

- userId

- flagType

- riskLevel

- reason

- status: active, dismissed, confirmed

- createdAt

Rating

Fields:

- id

- transactionId

- ratedBy

- ratedUser

- score

- comment

- createdAt

16. Recommended Development Phases

Phase 1: Project Setup

Goal: Create basic structure.

Tasks:

- Set up Expo mobile app

- Set up backend API

- Set up database

- Set up environment variables

- Create basic folder structure

- Add navigation

- Add basic UI theme

- Set up API client

Deliverables:

- Running mobile app

- Running backend

- Database connected

Phase 2: Authentication and Minimal Verification

Goal: Allow users to verify and access the app.

Tasks:

- Implement phone/email entry

- Implement OTP simulation

- Create user record

- Implement JWT auth

- Add transaction PIN setup

- Add secure storage for auth token

Deliverables:

- User can verify

- User can log in

- User can set PIN

Phase 3: Simulated Wallet

Goal: Create fake money system for prototype.

Tasks:

- Create wallet balance for users

- Add test balance

- Create wallet transaction history

- Create escrow lock logic

- Prevent funding if insufficient balance

Deliverables:

- Buyer can have test balance

- Funds can be locked in escrow

- Wallet history works

Phase 4: Buyer Creates Transaction

Goal: Build the core escrow creation flow.

Tasks:

- Create transaction form

- Add item details

- Add seller contact

- Add price

- Add delivery deadline

- Add inspection period

- Upload optional item image

- Submit transaction

- Generate Trust Link

Deliverables:

- Buyer can create escrow transaction

- Transaction appears in buyer dashboard

- Seller invitation link is created

Phase 5: Seller Accepts Transaction

Goal: Allow seller to join and accept terms.

Tasks:

- Seller opens Trust Link

- Seller verifies with OTP

- Seller views transaction terms

- Seller accepts/rejects

- Seller uploads pre-delivery evidence

- Status changes to Accepted

Deliverables:

- Seller can accept transaction

- Transaction becomes ready for funding/delivery

Phase 6: Escrow Funding

Goal: Lock buyer money.

Tasks:

- Buyer funds transaction

- Deduct from buyer wallet

- Add to escrow locked balance

- Update transaction status to Funded

- Create ledger entry

- Add audit log

Deliverables:

- Transaction money is locked

- Seller sees that payment is secured

Phase 7: QR-Based Delivery Verification

Goal: Confirm delivery securely.

Tasks:

- Generate delivery token

- Hash and store token

- Generate QR code

- Seller displays QR code

- Buyer scans QR code

- Backend validates token

- Token becomes used

- Status changes to Delivered / Under Inspection

- Audit log records scan

Deliverables:

- QR delivery verification works

- QR cannot be reused

Phase 8: Proof Mode Evidence Capture

Goal: Capture trusted evidence.

Tasks:

- Add in-app camera/image upload

- Attach transaction ID

- Attach timestamp

- Add role: buyer/seller

- Store image in Cloudinary/storage

- Store evidence record

- Optional: generate image hash

- Optional: watermark image

Deliverables:

- Buyer and seller can upload evidence

- Evidence appears in transaction details

Phase 9: Release Payment

Goal: Buyer releases payment safely.

Tasks:

- Buyer views release confirmation screen

- App shows warning

- Buyer enters transaction PIN

- Backend verifies PIN

- Escrow balance transfers to seller wallet

- Transaction status changes to Released

- Ledger and audit log are updated

Deliverables:

- Payment release flow works

- Seller wallet receives money

Phase 10: Dispute System

Goal: Handle fake product or payment refusal cases.

Tasks:

- Buyer can open dispute

- Seller can respond to dispute

- Evidence upload inside dispute

- Transaction status changes to Disputed

- Funds stay locked

- Admin can review dispute

- Admin can release/refund/partial refund

Deliverables:

- Dispute system works

- Payment freezes during dispute

- Admin can resolve

Phase 11: Admin Dashboard

Goal: Manage disputes and system activity.

Tasks:

- Build web dashboard

- Admin login

- View transactions

- View users

- View disputes

- View evidence

- View audit logs

- Make dispute decisions

- View fraud flags

Deliverables:

- Admin can manage escrow system

- Admin can resolve conflicts

Phase 12: Trust Score and Fraud Flags

Goal: Make the system intelligent and balanced.

Tasks:

- Calculate buyer trust score

- Calculate seller trust score

- Add rule-based fraud checks

- Display fraud flags to admin

- Penalize suspicious users after admin decision

Deliverables:

- Both buyer and seller have trust scores

- Suspicious activity is flagged

Phase 13: Testing and Evaluation

Goal: Prepare for final year defense/report.

Tasks:

- Unit test major backend logic

- Test transaction lifecycle

- Test QR token validation

- Test dispute flow

- Test wallet release/refund

- Test role permissions

- Conduct user evaluation

- Collect feedback from sample users

Deliverables:

- Testing report

- User evaluation results

- Screenshots

- Final project report content

17. Minimum Viable Product

The MVP should include:

- OTP simulation

- Buyer creates transaction

- Seller accepts transaction

- Simulated wallet

- Escrow funding

- QR delivery verification

- Buyer release with PIN

- Dispute creation

- Evidence upload

- Admin dispute decision

- Audit logs

- Transaction status tracking

Do not start with:

- Real money

- Full KYC

- AI dispute decisions

- Blockchain

- Face recognition

- Complex payment gateway

- Full marketplace features

18. Advanced Features for Later

Add these only after the MVP works:

- Image recognition for product similarity

- Barcode / serial number scanner

- Location-based QR verification

- Device fingerprinting

- Push notifications

- AI-assisted dispute summary

- ML fraud detection

- Real payment gateway sandbox

- Vendor verification system

- Buyer/seller badges

- Auto-release after inspection period

- Return-before-refund workflow

19. Recommended App Screens

Buyer Screens

- Welcome / Verify screen

- OTP screen

- Buyer dashboard

- Create transaction

- Transaction details

- Fund transaction

- Scan QR

- Proof Mode camera

- Release payment

- Open dispute

- Transaction history

- Wallet

- Ratings

Seller Screens

- Trust Link preview

- Verify seller

- Accept transaction

- Upload product evidence

- Delivery QR screen

- Transaction details

- Respond to dispute

- Wallet

- Transaction history

- Ratings

Admin Screens

- Admin login

- Dashboard overview

- Transactions list

- Disputes list

- Dispute details

- Evidence viewer

- Audit logs

- Fraud flags

- User management

- Wallet/ledger view

20. UI/UX Principles

The app should feel:

- Simple

- Secure

- Clean

- Trustworthy

- Fast

- Not overloaded

Recommended design style:

- Use clear status cards

- Use progress timeline for each transaction

- Use strong confirmation screens

- Use simple language

- Avoid financial jargon

- Show warnings before irreversible actions

- Show trust indicators clearly

Example transaction timeline:

- Created

- Seller Accepted

- Funded

- In Delivery

- Delivered

- Under Inspection

- Released / Disputed

21. Important Warnings for Development

Do not use real money in the prototype

Use simulated wallet balances.

Reason:

Real escrow/payment apps may require regulation, licensing, payment provider partnerships, fraud monitoring, consumer protection policies, and legal compliance.

For the academic project, describe it as:

This project implements a prototype escrow transaction model using simulated payments. Real-world deployment would require integration with licensed payment providers and compliance with financial regulations.

Do not let QR scan release payment

QR scan should only confirm delivery.

Payment release must require:

- Buyer confirmation

- PIN

- Warning screen

Do not allow direct self-refunds

Refunds should happen through:

- Seller cancellation before delivery, or

- Admin decision after dispute

Do not make AI the final judge

If image recognition is added, it should assist review, not decide disputes automatically.

22. Suggested Research Questions

Main research question

How can a secure mobile escrow system improve trust between buyers and sellers in informal online transactions?

Sub-questions

- What fraud risks exist in informal buyer-seller transactions?

- How can QR-based delivery verification improve transaction accountability?

- How can evidence capture support dispute resolution?

- How can the system protect both buyer and seller fairly?

- How usable is the proposed escrow system for everyday online transactions?

23. Suggested Project Objectives

- To investigate trust and fraud issues in informal online buyer-seller transactions.

- To design a mobile escrow system that protects both buyers and sellers.

- To implement a simulated wallet and escrow vault for pending payments.

- To implement QR-based delivery verification using secure transaction tokens.

- To implement evidence capture for dispute resolution.

- To implement an admin dashboard for dispute review.

- To test and evaluate the usability and security of the system.

24. Final Recommended Build Direction

Build the project as:

A secure mobile escrow prototype with simulated wallet payments, transaction-first onboarding, QR-based delivery verification, trusted evidence capture, dispute resolution, admin arbitration, audit logs, and two-sided trust scoring.

This gives the project enough depth without making it impossible to complete.

The strongest first version should focus on:

- Transaction creation

- Seller acceptance

- Escrow funding

- QR delivery verification

- Buyer release

- Disputes

- Admin review

- Audit logs

Once those work, add trust scoring and fraud flags.